## Slide 1: Rest of Semester Plans
CS Auburn-USDA Clinic

## Slide 2: Upcoming Events
March 15-22: Spring Break
March 25: Spring Presentation
April 11: Feature Freeze
  No more new features
April 25: Code Freeze
  No more modifying code
May 6: Projects Day Presentation
May 9: Final Handoff

## Slide 3: Machine Learning
Outstanding Tasks
Finish pre- and post-processing implementations
  Choose final data augmentation method
  Implement HSMM
Produce full data package
  Tune model hyperparameters
  Add training curves, hyperparameter saving, cross-validation to report generation script
Model Descriptions
  Technical (Architecture details)
  General (Biologist-focused)
Code Documentation
Goal: Data package + model descriptions to Dr. Cooper by April 4

## Slide 4: GUI
We must finish:
Implementing .txt outputs
Way to select post-processing type
Refactoring for code cleanliness
Documenting the software for users (user manual)
Documenting the code for summer interns
We can pursue:
Window features
  Horizontal scrollbar - Way to show label durations - Movable baseline - Data window border
Window actions
  Reset view button - Undo automated labeling - Undo manual adjustments
Visual settings
  Show / hide labels, colors, lines